# FinAccrual Backend API — Audit & Optimization Strategy

July 31, 2026

Table of Contents

# Executive summary

This document audits the FinAccrual Node.js/Express backend (Backend/Backend) — a QuickBooks + Xero integration API serving the FinAccrual Excel add-in — and lays out a prioritized optimization roadmap.

The audit draws on a hands-on engagement with this codebase: building a centralized error-handling framework across every endpoint, and in the process finding and fixing five live production bugs (a MySQL schema incident that took the server down entirely, a silent Xero data-pull failure, an unauthenticated request that 401’d on every OAuth connection, a missing /logout route, and a REST design inconsistency on the master-data pull endpoint). Those fixes are already shipped and are catalogued in Section 5. The remaining findings — security hardening, performance, code duplication, and observability — are scoped into a P0–P3 roadmap in Section 6.

Bottom line: the API’s core request/response handling is now sound and consistent. The highest-value remaining work is securing configuration (secrets currently live in source), replacing ad hoc schema syncing with real migrations, and parallelizing the sequential per-company API loops that dominate response time for multi-company accounts.

# Scope & methodology

The audit covers Backend/Backend/src — all Express routes, controllers, services, middleware, models, and configuration. It does not cover the React admin panel, the Excel add-in frontend, or infrastructure/deployment (no Dockerfile or CI config exists yet to audit). Findings are grounded in direct code review and, where noted, in errors actually observed in the running dev server’s logs.

# Architecture overview

Stack: Express 5, Sequelize 6 over MySQL (mysql2 driver), JWT (jsonwebtoken) for app auth, express-session for OAuth state, bcrypt for password hashing, axios for outbound QuickBooks/Xero calls, exceljs for XLSX export.

Module layout (src/modules/*): auth, billing, admin, quickbooks, xero — each following a routes → controller → service → repository/model pattern. src/core/* holds cross-cutting concerns: config, database, logging, the OAuth token-refresh framework (core/oauth), and, as of this engagement, the centralized error-handling framework (core/errors, core/middleware/errorHandler.js).

Request flow: src/server.js boots Sequelize and starts src/app.js, which mounts express-session, then routes/index.js (which conditionally mounts the QuickBooks and Xero routers so a missing integration doesn’t break the app), then two centralized fallbacks: a 404 handler and the error-handling middleware, both added in this engagement and both mandatory to keep last in the middleware chain.

OAuth token lifecycle: Both providers share a common TokenManager base class (core/oauth/TokenManager.js) that auto-refreshes access tokens, using an in-memory lock (LocalLockManager) to prevent concurrent refresh races for the same account.

# Endpoint inventory

All 30 endpoints, grouped by module, with current HTTP method, auth requirement, success status, and the error statuses each can return under the new centralized error model.

## Auth (/api/auth)

| Method | Path | Auth | Success | Errors |
| --- | --- | --- | --- | --- |
| POST | /signup | — | 201 | 400 |
| POST | /login | — | 200 | 401 |
| POST | /logout | — | 200 | — |
| GET | /google/connect, /microsoft/connect | — | 302 | 500 |
| GET | /google/callback, /microsoft/callback | — | 200 (HTML) | 400, 500 |
| GET | /me | JWT | 200 | 401, 404 |
| POST | /update-plan | JWT | 200 | 400, 401 |

## Billing / payments

| Method | Path | Auth | Success | Errors |
| --- | --- | --- | --- | --- |
| POST | /api/subscription/upgrade | JWT | 200 | 400, 401, 404 |
| GET | /api/payments/checkout | JWT | 200 (HTML) | 401 |
| POST | /api/payments/complete | JWT | 200 | 400, 401, 404 |

## QuickBooks (/api/quickbooks)

| Method | Path | Auth | Success | Errors |
| --- | --- | --- | --- | --- |
| GET | /connect | — | 302 | 500 |
| GET | /callback | — | 200 (HTML) | 400 |
| POST | /disconnect | JWT | 200 | 401 |
| GET | /tokens, /customers, /vendors, /accounts, /classes, /locations, /company | JWT | 200 | 401 |
| GET | /export | JWT | 200 (xlsx) | 401 |

## Xero (/api/xero)

| Method | Path | Auth | Success | Errors |
| --- | --- | --- | --- | --- |
| GET | /connect | — | 302 | 500 |
| GET | /callback | — | 200 (HTML) | 400 |
| POST | /select-companies | session | 200 | 400 |
| POST | /disconnect | JWT | 200 | 401 |
| GET | /tokens, /contacts, /accounts, /classes, /locations, /organisation | JWT | 200 | 401 |

## Connections + master-data pull

| Method | Path | Auth | Success | Errors |
| --- | --- | --- | --- | --- |
| GET | /api/connections, /connections/stats | JWT | 200 | 401 |
| DELETE | /api/connections/:id | JWT | 200 | 401 |
| POST | /api/connections/:id/activate | JWT | 200 | 401 |
| PATCH | /api/connections/:id/rename | JWT | 200 | 400, 401 |
| GET | /api/pull-master-data | JWT | 200 | 400, 401, 404, 502, 503 |

## Admin (/api/admin)

| Method | Path | Auth | Success | Errors |
| --- | --- | --- | --- | --- |
| POST | /login | — | 200 | 401 |
| POST | /signup | — | 201 | 400 |
| GET | /me | JWT (separate legacy middleware) | 200 | 401 |

## Global

Any unmatched route returns 404; any uncaught failure anywhere returns 500; any unreachable dependency (database, QuickBooks, Xero) returns 503.

# Audit findings

## A. Error handling & reliability — resolved this engagement

Before this engagement, every controller hand-rolled its own res.status(x).json(...), response shapes were inconsistent ({error} vs {success,message} vs bare arrays), and several failure paths were silently swallowed rather than surfaced. This has been replaced with:

- A reusable AppError hierarchy (core/errors/AppError.js) — ConnectionRefusedError (503), SessionExpiredError (401), ErpSessionExpiredError (401), plus ValidationError, NotFoundError, ConflictError, ForbiddenError, LimitReachedError for future use.

- One centralized Express error middleware (core/middleware/errorHandler.js) that normalizes any thrown error — including raw driver-level errors like ECONNREFUSED or SequelizeConnectionError — into a standard {success, code, message, details} envelope, logs technical detail server-side only, and never leaks a stack trace or SQL error to a client.

- Every controller now funnels failures through next(err) instead of formatting its own response, so the pattern is uniform and any future endpoint gets this for free simply by throwing.

This is the single biggest reliability improvement available to an API of this size and is now done. Section 5 below catalogues five concrete bugs this surfaced and fixed.

## B. Security

- SESSION_SECRET is hardcoded in source (core/config/index.js): 'finaccural-node-secret' — not read from environment, committed to the repo. Anyone with read access to the code can forge session cookies.

- JWT_SECRET has a weak, committed fallback ('jwt-finaccural-secret-key-123') used whenever the environment variable is unset. If this backend is ever deployed without explicitly setting JWT_SECRET, every JWT is signed with a secret visible in source control.

- .env.example contains what appear to be live-looking QuickBooks/Xero client secrets, not placeholder text. If these are real credentials, they should be rotated immediately and the file scrubbed to placeholders — .env.example is meant to be safe to commit.

- CORS is fully open (app.use(cors()) with no options) — acceptable for local development against the Excel add-in’s WebView, but must move to an explicit origin allowlist before any public/production exposure.

- No rate limiting on /api/auth/login, /api/auth/signup, or /api/admin/login — these are open to credential-stuffing and brute-force attempts with no throttling.

- No security headers middleware (e.g. helmet) — missing baseline protections like X-Content-Type-Options, X-Frame-Options, and a restrictive Content-Security-Policy.

- Two parallel JWT auth implementations: modules/auth/auth.middleware.js (used almost everywhere, payload shape {userId}) and core/middleware/authMiddleware.js (admin-only, payload shape {id, email, role}). Two auth code paths double the surface area for a mistake and should be consolidated.

- Password hashing (bcrypt, cost factor 10) is implemented correctly — no issue there.

## C. REST / API design consistency

- Trailing-slash conventions are inconsistent across routes (/tokens/ vs /tokens) between QuickBooks and Xero.

- GET /api/quickbooks/tokens/ and GET /api/xero/tokens are commented “for debugging” but are reachable by any authenticated user in any environment — worth gating behind an admin/dev-only check or removing from the public surface.

- Success-response shapes are inconsistent: most endpoints return {success:true, ...}, but /api/connections and /api/connections/stats return bare arrays/objects. Only the error envelope is fully standardized today (see Section A); a matching {success:true, data:...} convention for success responses is a natural next step now that the error side is done.

- POST /api/pull-master-data (a read operation) was corrected to GET /api/pull-master-data with query parameters during this engagement — see Section 5.

## D. Database & data integrity

- sequelize.sync({alter:true}) was running on every dev-server restart. Because nodemon restarts on every file save, and MySQL doesn’t recognize an already-existing unique constraint as unchanged on repeated ALTER TABLE ... CHANGE ... UNIQUE, this silently added a new duplicate index on users.email every restart until MySQL’s 64-key-per-table limit was hit and the server refused to start. This has been fixed (alter now requires an explicit DB_SYNC_ALTER=true env flag) and the accumulated duplicate indexes cleaned up — see Section 5 — but the underlying practice of using sync() instead of versioned migrations remains a risk.

- No migration tooling (e.g. sequelize-cli migrations) — schema changes today mean either editing a model and re-running sync, or hand-editing the live database. Neither is safe once more than one person touches this schema or once there’s a production database that can’t tolerate alter.

- In-memory token-refresh locking (LocalLockManager, a Map) only prevents concurrent-refresh races within a single Node process. If this API is ever horizontally scaled (multiple instances/containers), the lock stops working and duplicate-refresh races become possible again.

## E. Performance & scalability

- Sequential per-company API loops. QuickBooksService.getCustomers/getVendors/getAccounts/getClasses/getLocations (and their Xero equivalents) loop over every active connection with await inside a for loop, making N sequential round-trips to QuickBooks/Xero for N connected companies instead of running them concurrently with Promise.all. For a Pro-plan account with 10 connected companies, this is up to 10x the necessary latency.

- No caching layer. Every “Pull Master Data” click re-fetches everything from QuickBooks/Xero from scratch, even if nothing changed since the last sync a few minutes earlier — observed directly in testing (one customer list alone had 1,316 records).

- No pagination on data-heavy responses — /customers, /pull-master-data, and friends serialize and return the entire dataset in a single response every time.

- queryAll’s STARTPOSITION paging is necessarily sequential (QuickBooks API constraint), but there’s no ceiling/warning for accounts with very large record counts, which could produce very large response payloads and long request times.

## F. Code quality & maintainability

- QuickBooks and Xero modules are near-complete duplicates (routes/controller/service/model/oauth-subfolder structure mirrors almost exactly) with no shared base class, despite core/interfaces/IConnectionService.js suggesting an abstraction layer was intended. A shared BaseErpService/BaseErpController would cut duplication substantially and make adding a third integration (e.g. Sage, NetSuite) far cheaper than it is today.

- Large inline HTML template literals live inside controllers (OAuth popup pages, the Xero company-picker, the checkout page) mixing HTTP handling with presentation. A views/ pattern already exists for the auth module’s OAuth popups (modules/auth/views/oauthPopup.view.js) but isn’t applied to Xero, QuickBooks, or billing’s inline HTML.

- core/middleware/ensureValidToken.js is fully implemented and wired into the new error system but is not used by any route — either wire it in where appropriate or remove it so it doesn’t read as accidentally-orphaned functionality.

## G. Testing & observability

- Integration tests exist for QuickBooks, Xero, and Admin route wiring, plus unit tests for mappers, helpers, and the OAuth token-refresh logic — a reasonable baseline. There is no test coverage yet for the new centralized error-handling layer, nor for the auth or billing modules, despite error handling now being the backbone of every response in the API.

- The logger (core/logger/index.js) is a thin wrapper over console.log/console.error — no log levels, no request IDs, no structured (JSON) output. Adequate for local development; not adequate for diagnosing issues in a deployed environment.

- No HTTP request logging middleware (e.g. morgan) — request volume, latency, and status-code distribution aren’t currently visible without manually grepping raw stdout.

- No health-check endpoint (e.g. GET /healthz) for uptime monitoring or load-balancer checks.

# Fixes already implemented this engagement

| # | Issue | Fix |
| --- | --- | --- |
| 1 | sequelize.sync({alter:true}) on every restart piled up duplicate unique indexes on users.email until MySQL’s 64-key limit was hit, taking the server down entirely | Gated alter:true behind DB_SYNC_ALTER=true; provided a cleanup script to drop the accumulated duplicate indexes |
| 2 | XeroService.pullMasterData silently treated any non-auth failure reaching Xero (e.g. no internet, DNS failure) as an empty-but-successful result, so users saw no error at all when offline | Genuine network/connectivity failures now rethrow and are correctly reported as 503 ERR_CONNECTION_REFUSED, matching QuickBooks’ existing behavior |
| 3 | POST /api/auth/logout was called by the frontend on every logout but the route never existed, 404-ing silently every time | Added the route and controller method |
| 4 | DashboardService.onERPConnected used raw fetch() instead of the authenticated apiFetch, so it 401’d unconditionally on every single OAuth connection and silently fell back to a random fake connection ID instead of the real one | Switched to the authenticated apiFetch helper |
| 5 | POST /api/pull-master-data was a read operation modeled as a POST-with-body | Converted to GET /api/pull-master-data with query parameters, both backend and frontend |

Also addressed: standardized error responses ({success, code, message, details}) across all 30 endpoints, standardized HTTP status codes, and eliminated /favicon.ico 404 log noise.

# Optimization roadmap

P0 — before any production/public exposure

- Move SESSION_SECRET and the JWT_SECRET fallback out of source into required environment variables with no committed default; fail startup loudly if either is missing.

- Rotate and scrub any real-looking credentials currently in .env.example.

- Lock CORS down to an explicit origin allowlist.

- Add rate limiting to /api/auth/login, /api/auth/signup, and /api/admin/login.

- Replace sequelize.sync() with versioned migrations (sequelize-cli) as the only way schema changes reach any shared or production database.

P1 — near-term

- Parallelize the per-company for loops in QuickBooksService/XeroService list methods with Promise.all.

- Add HTTP request logging (morgan) and a GET /healthz endpoint.

- Add test coverage for the centralized error-handling middleware and the auth/billing modules.

P2 — architecture cleanup

- Standardize success-response shape ({success:true, data:...}) to match the now-standardized error shape.

- Consolidate the two JWT auth middlewares into one, with per-context payload validation.

- Extract a shared base service/controller for QuickBooks and Xero to eliminate near-duplicate code and cut the cost of adding a future third integration.

- Wire ensureValidToken.js into routes where it adds value, or remove it.

P3 — scale-readiness

- Add a caching layer for pulled ERP data (even a short TTL cache would eliminate most redundant “Pull Master Data” round-trips).

- Add pagination to data-heavy endpoints (/customers, /pull-master-data).

- Replace LocalLockManager’s in-memory lock with a distributed lock (e.g. Redis) before running more than one backend instance.

- Move to structured logging (pino/winston) with request IDs for production diagnosability.